**CS 744 - Management Issues in Software Engineering**

**Project Meeting**

**Project Title:** Network Monitoring Visual Tool

**Group Name/Number:** Team Mercury

**Meeting #: 9**

**Held on:** Feb 26th

**Location:** Murphy Library

**Members of the Group:** Kyle Van Allen, Xianrui Zhu, and Zeya Kong

**Absent Members:** None

**Topic(s) Discussed:** Implement of Demo3

**Report Writer:** Xianrui Zhu

All members attended at the correct time and we began the meeting at the scheduled 2:30 pm.

In the beginning, Zeya said he find a suitable package to implement the network. Group overview the package introduction and decide to use this package. Kyle mentioned that this package do not have the method to implement animation, however, he think the team can find another way to show the animation. Zeya propose some previous work of the teamwork. But Xianrui suggest that maybe the team members need take time to familiar with the package and it’s no need to start work now, by the way,Zeya can help other group members to set configuration first. Kyle agreed , and he mentioned that it will be helpful cause this demo the team members will do their work independently. Zeya said he is glad to help and it will reduce some bugs in integration cause everyone can test in their own computer.

After confirm everyone’s work in next work last time, this meeting declared over.

Next meeting and its agenda:

The next meeting will take place on Feb 28th, 2018 at 2:30pm at Murphy Library. Our plan is divide the work in Demo3.