**Sprint Tasks Log : Team Mercury**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| S.No. | User Story Index | Task | Date Introduced | Date Considered To Implement | Date Completed | Developer Responsible for it | Current Status |
| 1 | 1 | Create login GUI page | 1/26/18 | 1/29/18 |  | Xianrui Zhu | In Progress |
| 2 | 1 | Add login table info | 1/26/18 | 1/29/18 |  | Kyle Van Alen | In Progress |
| 3 | 1 | Add user table info | 1/26/18 | 1/29/18 |  | Kyle Van Allen | In Progress |
| 4 | 1 | Integrate GUI and DB | 1/26/18 | 1/31/18 |  | Zeya Kong | Not Started |
| 5 | 1 | Validate login information | 1/26/18 | 1/31/18 |  | Zeya Kong | Not Started |
| 6 | 1 | Test login functionality | 1/26/18 | 2/3/18 |  | Xianrui Zhu | Not Started |
| 7 | 2 | Create credit card display page | 1/26/18 | 2/1/18 |  | Xianrui Zhu | Not Started |
| 8 | 2 | Add credit card table info | 1/26/18 | 2/1/18 |  | Kyle Van Allen | Not Started |
| 9 | 2 | Add accounts table info | 1/26/18 | 2/1/18 |  | Kyle Van Allen | Not Started |
| 10 | 2 | Integrate GUI and DB | 1/26/18 | 2/4/18 |  | Zeya Kong | Not Started |
| 10 | 2 | Test viewing functionality | 1/26/18 | 2/4/18 |  | Zeya Kong | Not Started |